Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 2 November 2025 |
| --- | --- |
| Team ID | NM2025TMID02717 |
| Project Name | Optimizing User, Group, and Role Management with Access Control and Workflows |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

1. Product Backlog & Sprint Schedule Table

| Sprint | Functional Requirement User Story (Epic) Number | User Story / Task | Story Points | Priority Team Members |
| --- | --- | --- | --- | --- |
| Sprint- 1 | User & Role Management USN-1 | As an admin, I can define and assign roles (Project Manager, Team Member) | 2 | High Gayathri Devi G S |
| Sprint- 1 | Access Control USN-2 | As a user, I can view and access only those tasks assigned to my role | 2 | High Ghirijha V P |
| print- 1 | Task Assignment USN-3 | As a Project Manager, I can create and assign tasks to users based on roles | 2 | High Golda T |
| Sprint- 2 | Workflow Implementation USN-4 | As a user, I can update the status of assigned tasks (e.g., In Progress, Done) | 2 | Medium Gowri Krishna S |
| Sprint- 2 | Notifications USN-5 | As a user, Ireceive notifications when task status is updated or reassigned | 1 | Medium Gayathri Devi G S |
| Sprint- 2 | Reporting & Tracking USN-6 | As a Project Manager, I can view progress reports and team performance summaries | 2 | High Golda T |
| Sprint- 3 | Role Editing USN-7 | As an admin, I can update user roles and permissions when required | 1 | Low Ghirijha V P |

Sprint

Sprint- 3

Functional Requirement      User Story

(Epic)                       Number

Audit Trail                          USN-8

User Story / Task

As an admin, I can view a history of changes made to roles and tasks

Story Points

1

Priority Team Members

Low       Gowri Krishna  S

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 5 Days | 24 Oct 2022 | 05 July 2025 | 8 | 05 July 2025 |
| Sprint-2 | 6 | 5 Days | 31 Oct 2022 | 11 July 2025 | 6 | 11 July 2025 |
| Sprint-3 | 5 | 5 Days | 07 Nov 2022 | 17 July 2025 | 5 | 17 July 2025 |

Velocity:

Average of Sprint-1, Sprint-2, and Sprint-3 = (6 + 8 + 8) /3 = 7.33 story points per sprint

Velocity per Day:

Total Story Points Completed = 22 Total Sprint Days = 15

Velocity = 22 15 = 1.47 story points per day

Burndown Chart:

Here is the Burndown Chart for the Automated Car Catalog System project:

Ideal Burndown Line represents the planned linear progress across the sprint duration.

Actual Burndown Line shows the actual progress made by the team during the sprints.